CSE 310 – Applied Programming

Module Plan

| Name: | Patrick Sano |
| --- | --- |
| Date: | 1-27-26 |
| Teacher: | Brother Pineda |
| Module # (1-6): | 2 |

- Identify which module you have selected to work on.  Place an “X” under the “Selected Module” column.

| Modules | Selected Module |
| --- | --- |
| Cloud Databases | x |
| Data Analysis |  |
| Game Framework |  |
| GIS Mapping |  |
| Mobile App |  |
| Networking |  |
| SQL Relational Databases |  |
| Web Apps |  |
| Language – C++ |  |
| Language – Java |  |
| Language – Kotlin |  |
| Language – R |  |
| Language – Erlang |  |
| Language – JavaScript |  |
| Language – C# |  |
| Language - TypeScript |  |
| Language – Rust |  |
| Choose Your Own Adventure |  |

- At a high level, describe the software you plan to create that will fulfill the requirements of this module.  This may change as you learn more about the technology or language you are learning.

- Create a detailed schedule using the table below to complete your selected module during this Sprint.  Include details such as what (task), when (time), where (location), and duration.  You are expected to spend 24 hours every Sprint working on this individual module and other activities in the course.  Time spent on this individual module should be at least 12 hours.

| Day | First Week of Sprint | Second Week of Sprint |
| --- | --- | --- |
| Monday | Task: Research Cloud DBs, Create Firebase Account, Download JSON Key. Time: 6:00 PM - 8:00 PM Location: Home Office Duration: 2 Hours | Task: Implement Update and Delete functionality (Complete CRUD). Time: 6:00 PM - 7:30 PM Location: Home Office Duration: 1.5 Hours |
| Tuesday | Task: Install VS Code/Python, install firebase-admin, write connection test script. Time: 10:00 AM - 11:30 AM Location: School Lab Duration: 1.5 Hours | Task: Build the User Interface CLI Menu Loop to make the app interactive. Time: 10:00 AM - 11:30 AM Location: Library Duration: 1.5 Hours |
| Wednesday | Task: Read Firestore Docs & Plan Data Structure (Draw schemas). Time: 4:00 PM - 5:30 PM Location: Library Duration: 1.5 Hours | Task: Stretch Challenge: Add data validation Time: 4:00 PM - 5:30 PM Location: Library Duration: 1.5 Hours |
| Thursday | Task: Code Create function. Test inserting data from Python to Cloud. Time: 2:00 PM - 3:30 PM Location: School Lab Duration: 1.5 Hour. | Task: Refactor code, add comments, clean up variable names. Time: 2:00 PM - 3:00 PM Location: School Lab Duration: 1 Hour |
| Friday | Task: Code Read function. Query data and display it in the terminal. Time: 6:00 PM - 7:30 PM Location: Home Office Duration: 1.5 Hours | Task: Write README.md, record demo video (if req), and commit to GitHub. Time: 6:00 PM - 7:30 PM Location: Home Office Duration: 1.5 Hours |
| Saturday | Task: Buffer time Time: 10:00 AM - 11:00 AM Location: Home Office Duration: 1 Hour (Optional) | Task: Final Verification & Submit to Canvas. Time: 10:00 AM - 10:30 AM Location: Home Office Duration: 0.5 Hours |

- Identify at least two risks that you feel will make it difficult to succeed in this module.  Identify an action plan to overcome each of these risks.

Risk 1: Configuration & Authentication Errors

The Difficulty: When you’re setting up your environment in different places, like the lab or your home, pathing can get tricky. For instance, your code might be looking for the security key at C:/Users/Home/Downloads/key.json, but that won’t be there when you’re at the school lab.

Action Plan:

- Instead of using specific paths on your computer, use relative paths in your Python code to find the key file in the current project folder (e.g., ./serviceAccountKey.json).

- Make sure you can access the Firebase Console website from the school lab network, as school firewalls might block some developer tools.

Risk 2: GIT Synchronization Conflicts

The Difficulty: If you’re working from three different locations—home, lab, and library—you might accidentally forget to push your code from the lab, which means you won’t have the latest version at home.

Action Plan:

- Stick to a consistent routine: “Pull before I start, Push before I leave.”

- Make small commits often after completing a task (like “Finished Create function”) to keep your progress saved in the cloud (GitHub).